VILLAGE OF PRENTICE

CITIZEN PARTICIPATION PUBLIC HEARING

WASTEWATER TREATMENT PLANT PROJECT

MAY 13, 2024

PRESIDENT JILKA CALLED THE PUBLIC HEARING TO ORDER AT 5:00 P.M.

MEMBERS PRESENT:  GULLICKISON, FREEMAN, SCHANTNER, HARTMANN, SWENSON, AND ORLANDI.

OTHERS PRESENT:  DALE ANDREAE, DPW, LAURIE ANDREAE, CLERK/TREASURER, JUSTIN SCHUENEMANN, PROJECT ENGINEER

JUSTIN GAVE AN UPDATE ON THE PROJECT.  HE STATED THE PLANT IS UP AND THE BUILDING IS CURRENTLY IN PROGRESS. CURRENTLY, THERE IS A BACK ORDER ON AN ELECTRICAL COMPONENT FOR THE PLANT, BUT THEY ARE WORKING ON A SOLUTION FOR THIS.   THE PROJECT IS PROJECTED TO BE DONE THIS FALL.

THERE WAS NO DISPLACEMENT OR RELOCATIONS FOR THIS PROJECT.

PRESIDENT JILKA STATED THERE IS A DEFINITE NEED FOR MARKET RATE HOUSING IN OUR VILLAGE.

THERE WAS NO PUBLIC INPUT OR CONCERNS.

PRESIDENT JILKA ADJOURNED THE PUBLIC HEARING AT 5:10 P.M.

LAURIE ANDREAE

CLERK/TREASURER